## Slide 1: Agile presentation
Aaron Doss

## Slide 2: Agile roles
Scrum Master
Facilitate daily meetings
Conduct retrospective reviews
Maintain communication channels with team members
Manage obstacles for the team
Product Owner
Manage product backlog and order by priority
Set the product vision
Communicate with shareholders
Development Team
Help sprint planning and goal setting
Lend expertise to program, design, or improve products
Test products and prototypes

## Slide 3: SDLC for agile
Plan
Develop and Test
Deliver
Assess
Sprint planning meeting occurs to determine development practices, prioritize work from product backlog, and communicate vision for project. This ensures that there is a solid level of understanding across the team as to what needs to be done during the sprint.
Design and develop the product based on features fleshed out in user stories. Create test cases and test features. This ensures that the development team can send out small working parts of the product to be reviewed.
Deliver working product or portion of product to stakeholders and test customers. This ensures the development team can acquire feedback to make changes in future sprints.
Acquire feedback from customers and stakeholders to apply to next sprint. This ensures that by the end of the project the delivered product is what the stakeholders and customers want.

## Slide 4: How would the process have differed
Assuming I were to have used the waterfall approach instead, the product I would have delivered wouldn’t have been what the stakeholders wanted. Mid-development I, as a developer, was made aware of a change to a feature that was already developed. The waterfall method doesn’t allow for testing and refinement mid development so fixing this feature would have had to wait until much later than we were able to do with the agile method.

## Slide 5: When to use which methodology
Waterfall method
Simple projects
Clear sequence of tasks
Predictable deliverables with set deadlines
Desire for more structured process
Agile method
Complex projects
Need for frequent refinement
Possibility for changes mid-development
Desire for more collaborative environments
Multiple stakeholders

## Slide 6: Sources
The 3 scrum roles and responsibilities explained. Coursera. (n.d.). https://www.coursera.org/articles/scrum-roles-and-responsibilities
The stages of the Agile Software Development Life Cycle. Lucidchart Blog. (2018, August 10). https://www.lucidchart.com/blog/agile-software-development-life-cycle
Lockhart, L. (2023, February 15). Agile vs. waterfall: 10 key differences between the two methods. Float. https://www.float.com/resources/agile-vs-waterfall/#:~:text=Waterfall%20requires%20the%20completion%20of,project’s%20scope%20has%20been%20defined.